EASTERN MEDITERRANEAN UNIVERSITY

SCHOOL OF COMPUTING AND TECHNOLOGY

INFORMATION TECHNOLOGY

2023-2024 FALL SEMESTER

ITEC403

GRADUATION PROJECT ORIENTATION REPORT

<DORMITORY MANAGEMENT SYSTEM >

<GROUP NO. 5>

Prepared by

<20700051, GHALYAH ELDANDASHI>

<20801513, RAHIMJON BERDIEV>

<20802777, SEYEDEYMAHISSA SALEHNEZHAD>

<20803145, NAZIR ALATAR>

<20911068, SULAIMON INOMOV>

<Dec, 2023>

1.	Introduction	2

2.	Hardware and Software Requirements	3

2.1.	Programming Languages used for Project Development	3

2.2.	System Architecture	4

2.3.	Database Management System	4

2.4.	Hardware and Communication Platform	4

3.	Existing Systems	4

3.1.	State of the art	6

4.	Proposed System	7

4.1.	Planned Activities	7

4.2.	Issues and Risks	8

5.	Project Management Plan and Gantt Chart	10

6.	UML Modeling	10

6.1.	General Use-Case Diagram	10

6.2.	Partial Use-Case Diagrams	10

6.3.	Use-Case Templates	10

6.4.	Activity Diagrams	10

6.5.	Domain Class Diagram	10

7.	Database Modeling	10

8.	Interface Sketches	10

9.	Completed Activities and Achievements	10

10.	References	11

11.	Appendices	11

Appendix A	11

Appendix B	11

# Introduction

Among this rapid advancement of today's technology, there's been a significant shift to digital platforms in practically every aspect of our daily lives. This shift is observed through the changes in the ways of communication, shopping, working, and even socializing where all these aspects have been integrated into online platforms with the key purpose of making individuals’ lives more convenient. Nonetheless, despite these comprehensive changes and the integration of technology

into every part of our lives, there is an evident oversight in particular areas, most prominently in the

existence of a management system for student accommodations.

The project aims to tackle the problem originating from the lack of a unified online system for dormitory access and management within our institution. Students currently find themselves navigating through a mixture of dormitory websites, relying on word-of-mouth, or undertaking tedious manual searches. Navigating through numerous online sources students often encounter sites that remain outdated, missing vital academic year details, or platforms that are not fully equipped with the critical information and tools to aid students in their search. Additionally, while the reliance on acquaintances regarding dormitories can offer valuable insight, they are essentially subjective and may not accommodate to each individuals’ specific wants and preferences. Those who

pursue manual searches face their own struggles where they are obligated to physically visit various dormitories which can be fatiguing and time-consuming. Such unreliable methods not only consume excessive time but also heighten the potential for misinformation, making the hunt for the perfect

living accommodation exceedingly challenging for students.

Such implications concerning dormitory access and management are more than just nuisances. Living conditions have such a significant influence on a student’s well-being where a

secure, pleasing, and supportive environment can contribute to a student’s mental, physical, and

academic health. Additionally, the reputation of the institution is highly influenced by level of

easiness of locating and acquiring a suitable accommodation for the student. The establishment of

this unified system speeds up the process of attaining a housing therefore, aiding students in

conserving their time, energy, and focus on their academic and personal ambitions.

We have developed an approach that covers aspects, including student records management, room assignments and issue tracking. Our goal is to provide communication channels, a user interface, and an organized system, for keeping records. The strategies we implement aim to enable both students and administrators ensuring a trouble-free experience, in the dormitory.

The Dormitory Management System project will address various challenges by providing real-

time notifications for maintenance, ensuring transparent communication, and allowing room preference customization. We will utilize robust databases and user-friendly interfaces to simplify procedures. Dormitory Management System project not only resolves problems but

develops the lives of students in dormitories. Our approach is applicable, efficient, and designed to

bring a positive change. This project exemplifies our dedication to the benefit of students in the

educational society.

# Hardware and Software Requirements

We have utilized the following applications in our project:

Planning Stage Tools:

- Visual Paradigm: We used visual paradigm in UML diagram creation, to help in visualizing system architecture, workflows, and relationships between components.

- MS Word: was used for documentation, making it easier to show detailed recording of project specifications, requirements, and planning details.

- Microsoft Visio: was used specifically for Entity-Relationship Diagram (ERD) design, ensuring visual representation of database structures and relationships.

Development Stage Tools:

- VS Code & PHPStorm: to be used for development purposes, for coding, debugging, and version control, enhancing the development process.

- Azure Hosting: we will use it for web hosting, offering a reliable and scalable platform for deploying and hosting the developed system.

## Programming Languages used for Project Development

• React.js: (JavaScript library) we chose it can develop dynamic user interfaces quickly and give our users a responsive front-end experience.

• Node.js: (Runtime Environment) we chose it due to its ability to manage data in real time and facilitate more real time communication with servers through server-side scripting.

• MongoDB: (NoSQL database) we decided to use it for database management because complements Node.js as both use Javascript.

•	CSS: (Cascading Style Sheets) we will be using css for the websites design.

## System Architecture

We have implemented a hybrid design in our Dormitory Management System (DMS) to support the many features and functionalities of the platform. This architecture incorporates components of both client-server and microservices.

In order to provide students looking for dorms, matching them with roommates, the client-server architecture is mostly utilized for this purpose. To provide a smooth and intuitive user interface, this architecture component manages the front-end experience. To handle the many features of the DMS, a microservices architecture is implemented simultaneously. The system is divided into separate microservices for functions such as data analytics, owner interfaces, pairing features, dormitory search, and user management.

## Database Management System

We have selected MongoDB as our Database Management System (DBMS) for our Dormitory Management System. This modern technology forms the basis of our system for managing data. A stable platform for storing and retrieving a wide range of data pertaining to user profiles, booking records, and dorm specifics is offered by MongoDB.

Its flexibility in handling different kinds of data provides a productive and organized storage system. This feature serves as a major factor in the overall performance of our system.

## Hardware and Communication Platform

- Hardware:

- Processor: 2.3 GHz Intel® XEON® E5-2673 v4

- Hard drive: 256 SSD

- Memory: 32GB RAM

- Operating System: Linux

- Communication: We will be using azure for our hosting.

# Existing Systems

In general, many educational institutions around the world such as Brigham University in the

USA [2] or the Federal Ministry of Education and Research in Germany [3] have used this idea to help students find their suitable housing around their universities or in their university’s campus area. Northern Cyprus universities have done this also, but simpler. One of the examples is Eastern Mediterranean University located in Magusa which includes campus dormitories on its dedicated website [4] including a description of the dormitory and its rooms, management contact information, many photos of rooms and floor plans, and bank accounts that students must transfer money to in order to get a room. Other examples of universities in Northern Cyprus that use dormitory management websites are Middle East Technical University [5] and the University of Kyrenia [6].

Much research is out about dormitory management systems recommending the best way to implement these systems. One of them is Research on Dormitory Management System in Colleges and Universities by Lingfang Huang [7]. She and her team have found a student dormitory management system that is satisfied by its two clients, students, and dormitory managers, through constant communication and surveys of university students and dormitory management personnel and data analysis. One of the main goals of this research is to obtain a user-friendly interface. In this article, it is mentioned that although many students’ dormitory management systems are available on the Internet and their functions are relatively complete, the most important issue is dormitory managers don’t have the required knowledge to use the complicated interfaces and most of them are at an old age that learning new technologies is hard for them. So, they stick to old-fashioned management using papers and face-to-face reservations. And although students are open to

learning new technologies and knowledge, they also find these systems devastating to use. So,

ensuring that the functionality of a website is complete is not enough. The system should be user-

friendly and convenient to use. Huang has found the best design for the development of student dormitory management through feasibility analysis of system development, users’ needs analysis,

testing, and improvement of the system that the requirements were gathered from surveys and

communications. More information including the flow diagram of system data, structural design of

system concept, physical design, and system implementation and main codes are available in her article.

Another significant article including dormitory management systems is Automated Dormitory Management System by Tajebe Tsega [8] from Bule Hor University. The purpose of his project was to develop computerized dormitory management for his university and he has included the problems this university has faced before when they wanted to shift the dormitory management from manual to automated, the process of manual dormitory management, why there should be an online management system for this issue, his proposed web-based system for Bule Hor university, and the benefits and scope of this system. He also wrote about different methodologies of his project, including data collection, analysis, and design methods in his paper. One interesting thing he has done in this article is finding and putting the costs of the project in a tabular format and comparing it with the manual process of dormitory management on the university campus. This article also includes different diagrams such as sequence diagrams of different functionalities of the proposed system, different designs of this system such as a three-tier architectural design, and many tables for required data. All these pieces of information make this article remarkable and usable.

## State of the art

Several studies and research have shown the challenges of the dormitory management system and research and real-world application have shown the solution to these challenges.

Advancing in information technology and its fields such as database management, cyber security,

and IoT devices has helped a lot to achieve the goal of having safe and easy-to-use management systems.

One example of a system that uses information technology advantages in the real world is the University of Oregon’s housing management website [1]. This website has used Hypertext Markup Language to build up its structure with the help of CSS to style this structure. As we go into

more details, we can see that this website uses server-side scripting languages and databases as its

backend development to reach goals like logging in or signing up on the website, exploring different buildings and room types available on the university campus, or connect to other students and managers. Technologies like PHP, Ruby on Rails, or Python can be used for server-side management of the website. Also, they may have used technologies like MySQL or NoSQL and databases like MongoDB to reach the goal of data storage and retrieval. It is also necessary to do UI design to ensure a consistent look and feel and UX design to optimize the website’s accessibility and usability. The design of Oregan’s website is also responsive, which means that this website is accessible and looks good on different devices such as laptop desktop, mobile, and tablet. The website needs to use web hosting services, a domain, and server configuration. A management system also needs best security practices to protect users’ data from hacking and breaches. This can be easily achieved by using up-to-date software for servers, implementing strong password policies on the website, and enabling two-factor authentication, especially for dormitory administrators.

# Proposed System

The upcoming development process revolves around the creation of a system that caters to the needs of the users. From providing user registration to allowing the users to search comfortably to find their perfect fit and having the ability to adjust the search process according to their personal preferences. Detailed comparisons of services and prices provide clarity in the process of decision making. Owners have a dedicated interface, enabling effortless management and control over dormitory details. Multi-language support ensures inclusivity, catering to diverse international students.

Every component in this system's design works toward the same goal—building an ecosystem that is easy to utilize. More than just a formality, user registration opens the door to a customized experience. The goal of the dorm search is to display options in an organized and user-friendly manner, not merely listings. While interactive contact methods guarantee secure and practical student pairing, comparative tools for prices and services facilitate decision-making. Ratings and reviews encourage openness, and the owner interface provides a smooth way to handle dorm specifics. The availability of several languages ensures usability and accessibility for users around the world. As well as the ease of booking and reserving a room and being provided the opportunity to match with a roommate that has matching preferences. The system will keep users updated with the notification system implemented.

Our Dormitory Management System strives to make the dorm experience easier for all students by paying close attention to user-centric design. The technology guarantees comfort and ease of use from the first search to the last reservation. It is not just a technology; rather, it is a smooth dorm management experience that puts users first and offers personalized matching, comprehensive information, and timely updates.

## Planned Activities

In the remaining schedule, our focus is on finalizing the project report, fine-tuning its content, and preparing for the upcoming presentation and peer evaluation. At the same time, we're getting ready for the upcoming semester, when starting project coding is our main objective. This entails allocating team roles, putting up the required resources, and defining the first coding milestones. Our plan for this phase also includes important components for coordination, documentation, and an evaluation of reached goals.

## Issues and Risks

The project's grand scope presents several challenges. Firstly, the project also faces several time constraints. The proposal suggests that the project should be finished within a specific period. If development is delayed, it could negatively impact the project’s success, as students and dormitory owners may not be able to use the systems when they need it. Secondly, the development of a DMS is a costly undertaking. Thirdly, here are several risks associated with the DMS project, such as technical challenges, unforeseen delays, and user adoption. Technical challenges could arise during development, such as bugs and compatibility issues. Unforeseen delays could occur due to factors such as illness, staff turnover, and external events. User adoption is also a risk, as students and dormitory owners may not be willing to use the system if it is not user-friendly or does not provide value. Fourth, the quality of the DMS is another important consideration. Our system must be reliable, secure, and adaptable. If the system is not of high quality, it could experience performance issues, downtime, and security breaches. This could upset and annoy users and could damage the project's and the university's reputation. Additionally, it is vital to ensure that both all features are implemented correctly and work together seamlessly, and that the system is scalable and can accommodate to many users without performance degradation. Finally, the benefits of the DMS project must also be carefully considered. The project proposal states that the system will simplify the process of finding suitable dormitory accommodation for students and will provide dormitory owners with a platform to manage their businesses more efficiently.

Many mitigation strategies can be used to address the limitations of the DMS project. These include:

• Scope management: The project scope should be carefully defined and managed.

• Time management: A realistic project plan should be developed and followed. This plan

should include contingency plans to mitigate unforeseen delays.

• Cost management: A detailed budget should be developed and monitored closely. T This

helps ensure that your project doesn't go over budget.

• Risk management: A risk management plan is needed to find, evaluate, and minimize project

risks.

• Quality Management: A quality control plan must be established to ensure the system meets

standards.

• Benefits management: The benefits of the system should be carefully quantified and tracked.

This ensures that the project provides added value for all involved. By carefully considering the limitations of the DMS project and implementing appropriate

mitigation strategies, the project team can increase the chances of success.

# Project Management Plan and Gantt Chart

# UML Modeling

## General Use-Case Diagram

## Partial Use-Case Diagrams

## Use-Case Templates

## Activity Diagrams

## Domain Class Diagram

# Database Modeling

# Interface Sketches

# Completed Activities and Achievements

# References

[1] Retrieved October 30, 2023, from https://housing.uoregon.edu/

[2] Retrieved October 30, 2023, from https://housing.byu.edu/secure/services/c_main/default.aspx

[3] Retrieved October 30, 2023, from https://www.study-in-germany.de/en/plan-your-

studies/preparation/accomodation/student-hall/

[4] Retrieved October 30, 2023, from https://dormitories.emu.edu.tr/en/dormitories

[5] Retrieved October 30, 2023, from https://ncc.metu.edu.tr/accomodation/dorm-room-options

[6] Retrieved October 29, 2023, from https://aday.kyrenia.edu.tr/dormitories-and-

accommodation/?lang=en

[7] Lingfang Huang, Research on Dormitory Management System in Colleges and Universities, 2017

International Conference on Arts and Design, Education and Social Sciences (ADESS 2017)ISBN: 978-

1-60595-511-7

[8] Tajebe Tsega, Automated Dormitory Management System in Partial Fulfillment of the

Requirements for the Degree of Bachelor of Science in Information Technology, Bule Hora University,

November 2015

# Appendices

## Appendix A

## Appendix B